AnemiaCare

Project Improvement Requirements

Kiro Steering Document — Full Feature Specification

Check. Understand. Take Care.

Project Metrics

| Metric | Current | Target |
| --- | --- | --- |
| Total Modules | 5 | 12 |
| Missing Features | 23+ | 0 |
| ML Models with Real Data | 0 | 4 |
| API Endpoints | 25+ | 50+ |
| Database Tables | 4 | 16 |
| Frontend Components | 15 | 30+ |
| Test Cases | 70+ | 150+ |

# 1. Why the Project Was Rejected — Fix These First

The following are the most likely reasons for rejection. These must be resolved before resubmission.

Critical Issues

### 1.1  No real doctor–patient relationship flow

Doctors cannot assign patients, schedule appointments, or send reports back. The system has isolated role dashboards with no cross-role workflow. A patient cannot actually reach their doctor through the app.

- No doctor-patient assignment table in the database

- No appointment booking system — shown in design but missing from code

- No cross-role notification when a report is updated

- FIX: Build doctor_patient assignment table + full appointment module

### 1.2  ML models trained on synthetic data only

100% accuracy on a synthetic test set is a red flag to every evaluator. It demonstrates the model has memorized the generated data, not learned real patterns.

- syntheticdata.py generates the training data — not a real dataset

- No confusion matrix, ROC-AUC, or cross-validation results shown

- No model comparison between K-Means, RF, GB

- FIX: Use Kaggle anemia dataset. Show full evaluation metrics in admin dashboard

### 1.3  Community and Education modules promised but missing

The design mockup clearly shows an Education Center and Community Support module. Neither has a backend blueprint, database table, or frontend component. This looks like unfinished work.

- education_bp.py does not exist

- forum_bp.py does not exist

- No article, post, or reply tables in the schema

- FIX: Implement both modules from scratch (see Section 4)

### 1.4  No real-time features

All alerts, chat, and dashboard updates are static or polling-based. For a healthcare app, real-time critical HGB alerts and doctor messages are expected.

- No WebSocket or Server-Sent Events anywhere in the stack

- Chat is a simple HTTP request — not persistent or real-time

- FIX: Add Flask-SocketIO for messaging and live alerts

### 1.5  Medication tracker not implemented

The patient dashboard design clearly shows a Medication Tracker with iron tablets, folic acid, and B12. It is absent from structure.md — no blueprint, no table, no component.

- FIX: Build medication + medication_log tables and MedicationTracker.jsx

# 2. Module Gap Analysis — Promised vs Built

Modules shown in the design mockups compared against what actually exists in the codebase.

| Module | In Design? | In Code? | Action Required |
| --- | --- | --- | --- |
| Anemia Check (CBC + ML) | Yes | Yes | Use real dataset, fix metrics |
| Reports & Analysis | Yes | Yes | Improve PDF export |
| Diet Plan | Yes | Partial | Make doctor-editable, persist per patient |
| Tracking & History | Yes | Yes | Add export, trend anomaly detection |
| Doctor Connect / Appointments | Yes | MISSING | Build from scratch — full CRUD |
| Education Center | Yes | MISSING | Build article CMS + search |
| Community Support | Yes | MISSING | Build forum / Q&A module |
| Reminders & Alerts | Yes | Partial | Add scheduled reminders, push notifications |
| Symptom Checker | Yes | Yes | Improve UX, add follow-up logic |
| Risk Predictor | Yes | Yes | Validate on real data |
| Medication Tracker | Yes | MISSING | Build from scratch |
| Profile & Settings | Yes | Partial | Add health profile fields |

# 3. New Modules to Add (Not in Current Design)

These modules will make the project significantly more impressive and demonstrate full-stack + real-world thinking.

New Module Specifications

## 3.1  Appointment Management System

A complete booking system connecting patients and doctors.

- Patients request appointment slots from assigned doctors

- Doctors see pending requests, accept or decline, set slot time

- Both roles get real-time notification on status change

- Calendar view for doctors (weekly grid of confirmed appointments)

- Upcoming appointment shown as reminder card on patient dashboard

- Email confirmation on booking (use Flask-Mail)

## 3.2  Real-Time Doctor–Patient Messaging

WebSocket-based messaging replacing the current Gemini chatbot for doctor communication.

- Dedicated chat room per doctor-patient pair

- File/image attachments — patient can share CBC report PDF in chat

- Read receipts and unread message badge in dashboard header

- Message history stored in chat_room table with pagination

- Doctor gets push notification for new patient message

## 3.3  Smart Reminders Engine

Background scheduler for medication and checkup reminders.

- Celery + Redis for background task scheduling

- Medication reminder at user-defined times (08:00 AM, 01:00 PM etc.)

- CBC checkup nudge 15 days after last prediction

- Critical HGB threshold alert pushed in real-time via WebSocket

- PWA push notification support for mobile patients

## 3.4  Advanced Admin Analytics

Data-driven admin panel beyond basic user counts.

- Risk distribution donut chart (Low / Moderate / High) over time

- Prediction volume bar chart (daily/weekly/monthly)

- Model drift detection — alert admin if accuracy drops >5% post-retrain

- UMAP / t-SNE cluster visualization of K-Means groupings

- Geographic heatmap of anemia severity by region (if location data collected)

## 3.5  Digital Prescription Module

Doctor issues a structured prescription after diagnosis.

- Doctor fills prescription form: medication name, dose, duration, follow-up date

- Prescription auto-linked to the prediction that triggered it

- Patient downloads as signed PDF with doctor name and date

- Admin can audit all prescriptions issued

- Prescription automatically seeds the patient's Medication Tracker

# 4. Kiro Steering Prompts — Copy & Paste These

Paste each block below directly into Kiro as individual requirement prompts. They include exact file names, table names, and endpoints so Kiro can scaffold correctly.

Prompt 1 — Appointments Module

Paste the following as a Kiro requirement:

Create a full appointment booking system.

Backend: add appointment table with columns:

appointment_id (PK), doctor_id (FK), patient_id (FK),

requested_at, confirmed_at, slot_date, slot_time,

status (pending/confirmed/cancelled), notes (TEXT).

Add blueprints/appointments_bp.py with endpoints:

POST /appointments/request

PUT /appointments/:id/confirm

PUT /appointments/:id/cancel

GET /appointments/my (filtered by JWT role)

Frontend: add AppointmentCalendar.jsx (weekly view with booked slots),

BookingModal.jsx (patient-facing slot picker),

DoctorSchedule.jsx (accept/decline queue).

Add appointment badge count to doctor dashboard header.

Use Flask-Mail to send confirmation email on booking.

Prompt 2 — Real-Time Messaging

Add Flask-SocketIO to the Flask app.

Create chat_room table: room_id (PK), doctor_id (FK),

patient_id (FK), last_message_at (TIMESTAMP).

Upgrade blueprints/chat_bp.py to support WebSocket events:

join_room, send_message, message_read, typing_indicator.

Create chat_message table: message_id, room_id (FK),

sender_username, content, attachment_url, read_at, created_at.

Frontend: create DoctorChat.jsx with:

- Message bubble UI (sent right / received left)

- File attachment button (upload CBC PDF)

- Read receipts (single tick = sent, double = read)

- Unread message count badge on dashboard header

Prompt 3 — Medication Tracker

Add medication table: med_id (PK), username (FK), name,

dose_mg (REAL), frequency (daily/twice/weekly),

start_date, end_date, prescribed_by, active (BOOLEAN).

Add medication_log table: log_id (PK), med_id (FK),

taken_at (TIMESTAMP), skipped (BOOLEAN).

Add blueprints/medication_bp.py with endpoints:

GET /medications/my

POST /medications (doctor or patient)

POST /medications/:id/log (take or skip)

GET /medications/adherence (7-day %)

Frontend: create MedicationTracker.jsx with:

- Today's schedule with check-off buttons

- 7-day adherence streak counter

- Doctor view to prescribe new medications

- Missed dose red badge on dashboard

Prompt 4 — ML Model Upgrade

Replace syntheticdata.py with a real dataset loader.

Download the Kaggle anemia detection dataset and save to data/anemia.csv.

Dataset URL: kaggle.com/datasets/biswaranjanrao/anemia-dataset

Retrain all models using train_test_split(test_size=0.2, stratify=y).

Create evaluate_models.py that outputs for each model:

accuracy, precision, recall, F1, AUC-ROC, confusion matrix as JSON.

Add XGBoost and LightGBM to the comparison alongside RF and GB.

Create model_metrics table: model_name, version, accuracy,

auc_roc, precision, recall, f1, dataset, trained_at.

Store metrics on every retrain via retrain_bp.py.

In AdminDashboard.jsx add:

- Model comparison table (all 5 models side by side)

- Confusion matrix heatmap component

- Model drift alert if accuracy drops more than 5%

Prompt 5 — Education Center

Add article table: article_id (PK), title, content_md (TEXT),

tags (TEXT), author_id (FK), published_at, read_time_min (INT),

summary (TEXT, Gemini-generated).

Add bookmark table: bookmark_id (PK), username (FK), article_id (FK).

Add blueprints/education_bp.py with endpoints:

GET /articles (tag filter + search query param)

GET /articles/:id

POST /articles (admin only)

POST /articles/:id/bookmark

DELETE /articles/:id/bookmark

On article publish, call Gemini API to auto-generate a 2-sentence summary.

Frontend: create EducationCenter.jsx with:

- Card grid layout with tag filter pills

- Search bar (live filter)

- Bookmark button (saved to profile)

- ArticleDetail.jsx with MarkdownRenderer for content

- Admin article editor with rich text input

Prompt 6 — Community Forum

Add post table: post_id (PK), username (FK), title, body (TEXT),

tags (TEXT), upvotes (INT), created_at, anonymous (BOOLEAN).

Add reply table: reply_id (PK), post_id (FK), username (FK),

body (TEXT), is_doctor_verified (BOOLEAN), created_at.

Add blueprints/forum_bp.py with endpoints:

GET /posts (tag filter, sort by recent/top)

POST /posts

GET /posts/:id (with replies)

POST /posts/:id/reply

POST /posts/:id/upvote

POST /replies/:id/verify (doctor role only)

DELETE /posts/:id (admin only)

Frontend: create Forum.jsx, PostDetail.jsx, NewPost.jsx.

Doctor accounts show a green 'Doctor Verified' badge on their replies.

Admin can pin posts to the top and delete any post.

Anonymous posts hide the username but still store it for admin moderation.

# 5. Backend Architecture Improvements

## 5.1  Migrate SQLite to PostgreSQL

SQLite is not suitable for concurrent multi-user access. PostgreSQL is the industry standard for production web apps and will impress evaluators.

- Install SQLAlchemy ORM and replace raw sqlite3 calls

- Use Alembic for database migrations (version-controlled schema changes)

- Add connection pooling with pg8000 or psycopg2

- Update all blueprints to use SQLAlchemy session pattern

## 5.2  Celery + Redis for Background Tasks

Long-running tasks (OCR, report generation, model retraining, email) should not block the API response.

- Add Celery worker process alongside Flask app

- Move OCR processing to async Celery task

- Schedule medication reminders via Celery Beat

- Model retraining becomes a background job with progress updates via WebSocket

## 5.3  Refresh Tokens + 2FA

Current JWT expires in 24 hours with no refresh. This forces re-login for long sessions.

- Use flask-jwt-extended with access + refresh token pair

- Access token: 15 min expiry; refresh token: 7 days

- Add optional TOTP-based 2FA for doctor and admin accounts

- Store refresh token hash in DB for revocation

## 5.4  OpenAPI / Swagger Documentation

College evaluators need to be able to test and browse your API. Self-documenting APIs are a sign of professional engineering.

- Use flask-smorest or flasgger to auto-generate Swagger UI

- Every endpoint gets docstring with parameters and response schema

- Accessible at /api/docs — demo this during evaluation

## 5.5  Audit Logging

Track all sensitive actions for security and compliance demonstration.

- Create audit_log table: actor, action, target, ip_address, timestamp

- Log all admin actions: user creation, deletion, model retrain

- Log all doctor actions: predictions run, reports updated

- Log all failed authentication attempts

- Admin can view audit log in dashboard with date filter

# 6. ML Model Improvements

This section is the most critical for resubmission. Evaluators with ML knowledge will immediately test these.

## 6.1  Use a Real Dataset

The single most important change. Synthetic data cannot demonstrate real learning.

- Primary: Kaggle Anemia Detection Dataset — kaggle.com/datasets/biswaranjanrao/anemia-dataset

- Secondary: UCI ML Blood Transfusion Dataset for supplementary validation

- Apply SMOTE for class imbalance if High Risk class is underrepresented

- Document dataset source, size, class distribution in your report

## 6.2  Proper Evaluation Metrics

Replace the synthetic 100% accuracy with real, meaningful metrics that tell a story.

- Confusion matrix per model (heatmap visualization in admin dashboard)

- ROC-AUC curve with AUC score for each classifier

- 5-fold cross-validation with mean and std deviation

- Precision, recall, F1 per class (Low / Moderate / High risk)

- Model comparison table: K-Means, RF, GB, XGBoost, LightGBM

## 6.3  Model Versioning and Drift Detection

- Store model metrics in model_metrics table on every retrain

- Compare new vs previous metrics before swapping the active model

- Alert admin if accuracy drops more than 5% (model drift)

- Keep last 3 model versions with rollback capability

## 6.4  UMAP Cluster Visualization

- Apply UMAP or t-SNE to reduce CBC features to 2D

- Plot colored clusters in admin dashboard (matplotlib or Plotly)

- Helps evaluators visually understand what K-Means is actually grouping

# 7. Frontend & UX Improvements

## 7.1  PWA Support

- Add service worker + web app manifest

- Offline caching for patient prediction history and diet plan

- Install prompt for mobile patients

- Push notification subscription via VAPID keys

## 7.2  Mobile-First Responsive Redesign

- Rebuild all three dashboards as mobile-first with Tailwind breakpoints

- CBC form, triage stepper, and chatbot must work on a 375px screen

- Replace desktop-only table views with card-based mobile layouts

## 7.3  Patient Onboarding Wizard

- Multi-step onboarding for new patients after registration

- Step 1: Health profile (age, weight, medical history)

- Step 2: Link to a doctor from the available doctors list

- Step 3: First CBC entry or symptom check

- Progress indicator with step numbers and skip option

## 7.4  Dark Mode

- System-preference-aware dark mode via Tailwind dark class

- Toggle in Settings persisted per user account

- All charts, modals, and cards must support both themes

## 7.5  Accessibility (WCAG 2.1 AA)

- Add aria-labels to all icon buttons and form inputs

- Full keyboard navigation through CBC form and triage stepper

- Color contrast ratio >= 4.5:1 for all text

- Use axe-core in vitest to automate accessibility tests

# 8. New Database Tables Required

| Table Name | Key Columns | Module |
| --- | --- | --- |
| appointment | doctor_id, patient_id, slot_date, slot_time, status | Appointments |
| doctor_patient | doctor_id, patient_id, assigned_at | Doctor–Patient Link |
| medication | username, name, dose_mg, frequency, prescribed_by, active | Medication Tracker |
| medication_log | med_id, taken_at, skipped | Medication Tracker |
| article | title, content_md, tags, author_id, published_at, summary | Education Center |
| bookmark | username, article_id | Education Center |
| post | username, title, body, tags, upvotes, anonymous | Community Forum |
| reply | post_id, username, body, is_doctor_verified | Community Forum |
| chat_room | doctor_id, patient_id, last_message_at | Real-Time Messaging |
| chat_message | room_id, sender_username, content, read_at | Real-Time Messaging |
| model_metrics | model_name, accuracy, auc_roc, precision, recall, f1 | ML Evaluation |
| audit_log | actor, action, target, ip_address, timestamp | Admin Security |
| notification | username, type, message, read, scheduled_at | Reminders Engine |
| prescription | doctor_id, patient_id, prediction_id, medications_json | Prescription Module |

Summary

Start with these in order for maximum impact on resubmission:

- Replace synthetic ML data with real Kaggle dataset and add evaluation metrics

- Build the Appointment module (biggest visible gap to evaluators)

- Build the Medication Tracker (shown in design, missing in code)

- Add Education Center and Community Forum (both promised in design)

- Add Flask-SocketIO for real-time messaging and alerts

- Add Swagger/OpenAPI docs so evaluators can explore the API

Use the Kiro prompts in Section 4 to scaffold each module. Each prompt includes exact table names, endpoint paths, and component names.